DJ NTSIRA

PLATFORM PROJECT SPECIFICATION

Music Store · Gig Booking · CRM  |  Version 1.0  |  June 2026
Prepared by Ayabonga Qwabi (aya@qwabi.co.za)

## 1. Project Overview

A bilingual (isiXhosa primary / English secondary) mobile-first web platform for DJ Ntsira, based in Queenstown (Komani), Eastern Cape. The platform serves two core functions: selling music online and accepting gig bookings. It also gives the DJ a simple admin dashboard to manage customers, bookings, and marketing.

| Platform Name | DJ Ntsira — To Be Confirmed |
| --- | --- |
| Client | DJ Ntsira |
| Email | djntsira@gmail.com |
| Base Location | Queenstown (Komani), Eastern Cape, South Africa |
| Stack — Frontend | React (Netlify hosted) |
| Stack — Backend/DB | Supabase (PostgreSQL + Storage + Auth) |
| Stack — Payments | iKhokha |
| Stack — Email | Resend |
| Domain | Not yet purchased — TBC |
| Languages | isiXhosa (primary UI) / English (meta, SEO) |
| Brand Colors | Black (#1A1A1A) and Gold (#C9A84C) |
| Logo | Not yet designed — TBC |

## 2. Social Media & Contacts

| Facebook | https://www.facebook.com/profile.php?id=61556947102512 |
| --- | --- |
| Instagram | @djntsira — https://www.instagram.com/djntsira/ |
| TikTok | @djntsira_sa — https://www.tiktok.com/@djntsira_sa |
| Email | djntsira@gmail.com |

## 3. Target Audience & Accessibility Requirements

The client's customer base includes users who are:

- Not highly tech-literate — simple, obvious UI required

- Younger users (teens / early 20s) — mobile-native

- From rural and township areas — low-bandwidth considerations

- isiXhosa speakers — primary language of the UI

Accessibility principles to apply:

- Mobile-first responsive design at all times

- No shopping cart — direct BUY button on each song / bundle

- Large tap targets (minimum 48px)

- Minimal steps to complete a purchase or booking

- Clear visual hierarchy with high-contrast black and gold palette

- Optimise for slow connections (lazy load, compressed audio previews)

- Offline-resilient: graceful error messages if connection drops

## 4. Music Store Module

### 4.1 Catalogue & Categories

The music catalogue is split into two categories:

- Full Songs — complete, production-ready tracks

- Stems — individual components (kick, bass, vocals, etc.) sold separately or as stem packs

### 4.2 Per-Track Features

| Audio Preview | 5–30 seconds (DJ sets the preview duration per track) |
| --- | --- |
| Buy Button | Direct buy on each track — no cart, no checkout step |
| Pricing | DJ sets price per track or per stem pack |
| Discounts | DJ can apply a % or flat-rand discount to any song or bundle |
| Bundles | DJ can group songs/stems and sell as a bundle with its own price |
| File Delivery | Download link sent via email on payment confirmation |
| Storage | MP3 files stored in Supabase Storage |

### 4.3 Purchase Flow (Customer)

- Customer lands on music page — sees cover art, track name, category, price

- Taps preview button — plays the configured 5–30 sec clip

- Taps BUY — prompted for: Full Name, Cell / WhatsApp Number, Email

- Redirected to iKhokha payment page

- On successful payment — download link emailed via Resend

- Customer details captured in CRM

### 4.4 DJ Admin — Music Management

- Upload MP3 (full track or stem)

- Set track title, category (Full Song / Stem), cover art, price

- Set preview duration (5–30 seconds)

- Apply or remove discount (% or rand value, with optional expiry date)

- Create bundles — select multiple tracks, set bundle name and price

- Toggle track visibility (published / draft)

- View all sales per track

## 5. Gig Booking Module

### 5.1 Pricing Structure

| Day Rate | R1,500 per hour |
| --- | --- |
| Night Rate | R2,000 per hour |
| Deposit | 50% non-refundable deposit required to confirm booking |
| Transport Fee | Minimum R200 for any venue more than 20 km from Queenstown (Komani) |
| Transport Calculation | System calculates distance via Google Maps API or manual DJ input; DJ can override |

### 5.2 Hospitality Requirements (shown to customer on booking form)

Every booking confirmation email and booking form will clearly state that the following must be provided by the client/venue:

- Full sound system

- Stage lighting

- DJ booth

- Basic DJ hospitality (water, reasonable comfort)

These are non-negotiable conditions. Booking confirmation will include a checkbox where the customer acknowledges these requirements.

### 5.3 Booking Form Fields (Customer)

| Full Name | Required |
| --- | --- |
| Cell / WhatsApp Number | Required |
| Email Address | Required |
| Event Type | Required (e.g. Birthday, Corporate, Tavern Night, Wedding, etc.) |
| Venue Name | Required |
| Venue City / Town | Required |
| Event Date | Required — calendar picker, only available dates shown |
| Start Time | Required |
| End Time / Hours Needed | Required — system calculates duration |
| Expected Crowd Size | Required (e.g. Under 50 / 50–200 / 200–500 / 500+) |
| Day or Night Booking | Required — determines hourly rate |
| Hospitality Acknowledgement | Required checkbox |
| Additional Notes | Optional |

### 5.4 Availability & Anti-Double-Booking Logic

- DJ sets available dates and times via admin calendar

- Customers can only select from dates the DJ has marked available

- System checks for time clashes — no two bookings can overlap

- 2-hour travel buffer: if a booking is in a different town/city, system enforces a 2-hour gap before or after any other booking on that day

- If a time slot is taken, it is greyed out / hidden from the booking calendar

- Double-booking is technically prevented at the database level (row-level constraint in Supabase)

### 5.5 Booking Status Flow

| Pending | Customer submitted form — awaiting DJ review |
| --- | --- |
| Deposit Requested | DJ sends deposit payment request via iKhokha |
| Deposit Paid | 50% deposit confirmed — booking is locked in |
| Confirmed | DJ has accepted and all conditions acknowledged |
| Completed | Event has occurred |
| Cancelled | DJ or customer cancelled (deposit non-refundable) |

### 5.6 Booking Notifications

- Customer receives booking confirmation email (English) via Resend

- DJ receives notification email in isiXhosa via Resend for every new booking

- DJ receives reminder email 24 hours before every confirmed booking

## 6. CRM & Customer Management

### 6.1 Customer Types

| Music Buyers | Captured at point of purchase — name, cell/WhatsApp, email, track(s) purchased, date |
| --- | --- |
| Booking Clients | Captured at booking form — all booking fields above + status |

### 6.2 DJ Admin — CRM Features

- View all music buyers — sortable/filterable list

- View all booking clients — sortable/filterable list

- Search by name, number, or email

- Click WhatsApp button on any customer → opens wa.me link with their number pre-filled

- Export music buyers list (CSV / Excel)

- Export booking clients list (CSV / Excel)

- Send marketing email to all booking clients or a selected segment via Resend

- View individual customer history (bookings or purchases)

## 7. Admin Dashboard (DJ Only)

### 7.1 Authentication

- Single admin user — DJ Ntsira only

- Login via Supabase Auth (email + password)

- Protected routes — all admin pages require authentication

- Session persists across browser sessions (JWT stored securely)

### 7.2 Dashboard Sections

- Overview: total sales, total bookings, recent activity

- Music Manager: upload, edit, discount, bundle tracks

- Booking Calendar: set available dates, view/manage bookings

- Bookings List: all bookings with status, filter, export

- Music Buyers List: all purchase customers, WhatsApp button, export

- Marketing Emails: compose and send bulk email to booking clients

- Settings: update pricing, transport rules, hospitality text, email templates

## 8. Technical Architecture

| Frontend Framework | React (Vite) |
| --- | --- |
| Hosting | Netlify (free tier to start, upgrade as needed) |
| Database | Supabase PostgreSQL |
| File Storage | Supabase Storage (MP3s, cover art) |
| Authentication | Supabase Auth |
| Payments | iKhokha payment gateway |
| Email Service | Resend (transactional + marketing emails) |
| Distance Calculation | Google Maps Distance Matrix API or OpenStreetMap (TBC) |
| Domain | To be purchased — recommended: .co.za |
| SSL | Netlify provides free SSL automatically |
| Languages / i18n | i18next library for isiXhosa ↔ English switching |
| SEO | English meta tags, sitemap, Open Graph for social sharing |

## 9. Core Database Tables (Supabase)

| tracks | id, title, category, price, discount, preview_duration, file_url, cover_url, published, created_at |
| --- | --- |
| bundles | id, name, price, discount, track_ids[], published, created_at |
| purchases | id, customer_id, track_id / bundle_id, amount_paid, payment_ref, downloaded_at, created_at |
| bookings | id, customer_id, event_type, venue, city, crowd_size, date, start_time, end_time, is_night, hours, transport_fee, deposit_amount, status, notes, created_at |
| customers | id, full_name, cell_number, email, type (buyer/booker/both), created_at |
| availability | id, date, start_time, end_time, is_blocked |
| admin_users | id, email (single record — DJ only) |

## 10. Pages & Routes

| / (Home) | Hero, social links, quick links to music and bookings |
| --- | --- |
| /music | Music catalogue — full songs and stems, preview + buy |
| /music/:id | Individual track page with preview player and buy button |
| /book | Booking form — availability calendar and full form |
| /booking-confirmed | Post-booking confirmation page |
| /admin/login | DJ login page |
| /admin | Dashboard overview |
| /admin/music | Manage tracks and bundles |
| /admin/bookings | Manage and view all bookings |
| /admin/customers | CRM — buyers and booking clients |
| /admin/calendar | Set available dates and times |
| /admin/marketing | Send marketing emails |
| /admin/settings | Platform settings |

## 11. Email Templates (via Resend)

| New Booking — DJ (isiXhosa) | Sent to DJ when a new booking request arrives |
| --- | --- |
| Booking Confirmation — Customer | Sent to customer with booking details and hospitality requirements |
| Deposit Request | Sent to customer with iKhokha payment link for 50% deposit |
| Booking Reminder — DJ | 24 hours before confirmed booking |
| Purchase Receipt — Customer | After music purchase, includes download link |
| Marketing Email | DJ-composed bulk email to booking clients |

## 12. Out of Scope (Version 1.0)

- Streaming / subscription model — download only for now

- Multiple admin users / manager accounts

- iOS / Android native app

- Live chat or chatbot

- Automated refund processing

- Advanced analytics / reporting charts

## 13. Open Items — Decisions Needed

| Domain Name | Client to purchase — recommend a .co.za (e.g. djntsira.co.za) |
| --- | --- |
| Logo Design | No logo yet — needs to be designed before build (black & gold) |
| Track Pricing | What is the default price range for full songs and stems? |
| Day vs Night Definition | What time does 'night booking' start? (e.g. after 18:00?) |
| Transport Distance Calc | Use Google Maps API (requires billing) or manual DJ input? |
| iKhokha Integration | DJ to provide iKhokha merchant credentials for dev setup |
| Xhosa Translations | Who provides isiXhosa copy for all UI text and email templates? |
| Preview Duration Default | Default preview duration for new uploads (e.g. 30 seconds)? |
| Download Expiry | Should download links expire after N days or N clicks? |
| Budget | Confirm total budget and preferred payment structure for development |

Document prepared for DJ Ntsira — Queenstown (Komani), Eastern Cape

djntsira@gmail.com  |  June 2026